#### Approach Plan

#### 1. Objective

Build a document Q&A chatbot that ingests PDF/DOCX/Excel/TXT files, indexes them using hybrid (dense + sparse) retrieval in Qdrant, and answers natural language questions with source citations (file, page/sheet/section).

2. Process flow

#### START

#### │

#### ▼

#### User Uploads Documents

#### (PDF / DOCX / Excel / TXT)

#### │

#### ▼

#### Extract Text from Files

#### │

#### ▼

#### Split Text into Chunks

#### │

#### ▼

#### Generate Embeddings for Chunks

#### │

#### ▼

#### Store Embeddings in Qdrant

#### + Store Metadata

#### (File Name, Page Number, etc.)

#### │

#### User Asks a Question

#### │

#### ▼

#### Generate Query Embedding

#### │

#### ▼

#### Hybrid Retrieval Engine

#### ┌─────────────────────────────┐

#### Vector Search (Qdrant)

#### +

#### Keyword/Metadata Search

#### └─────────────────────────────┘

#### │

#### ▼

#### Retrieve Most Relevant Chunks

#### │

#### ▼

#### Send Context + User Query to LLM

#### │

#### ▼

#### Generate Final Response

#### │

#### ▼

#### Display Answer + Source References

#### │

#### ▼

#### END

#### 3. Tech Stack

| Layer | Technology | Justification |
| --- | --- | --- |
| Frontend | React | Required; handles file upload UI + chat interface |
| Backend | FastAPI (Python) | Async support, easy multipart file upload, native fit with Python ML libraries |
| Parsing | pymupdf, python-docx, openpyxl | Format-specific extraction preserving page/sheet/section metadata |
| Chunking | langchain-text-splitters | Recursive character splitting, preserves semantic boundaries |
| Dense embeddings | BAAI/bge-small-en-v1.5 (via fastembed) | Free, local, top-tier MTEB performance for its size |
| Sparse embeddings | Qdrant/bm25 (via fastembed) | Free, local, complements dense for exact-term matches |
| Vector DB | Qdrant | Mandated; native hybrid fusion (RRF) support |
| Reranking (stretch) | cross-encoder/ms-marco-MiniLM-L-6-v2 | Improves precision on top-k before LLM |
| LLM | Claude API | Answer generation with citation formatting |

#### 4. Phased delivery plan

Phase 1 — Ingestion pipeline

- File type detection + routing to correct parser

- Metadata tagging (file name, page/sheet/section) at extraction time

- Chunking with overlap

- Unit test: verify chunk count and metadata correctness on sample files of each format

Phase 2 — Indexing

- Qdrant collection setup (dense + sparse vector config)

- Embedding generation and upsert pipeline

- Support for folder-level batch ingestion

Phase 3 — Retrieval

- Hybrid search with RRF fusion

- (Stretch) reranking layer

- Manual evaluation: run a set of test questions, check retrieved chunks make sense

Phase 4 — Answer generation

- Prompt template enforcing "answer only from context" + citation formatting

- Handle "not found in documents" case gracefully

Phase 5 — API + Frontend integration

- FastAPI endpoints: /upload, /ask, /documents (list indexed files)

- React: file upload component, chat interface, citation display (clickable source references)

Phase 6 — Testing & polish

- Test across formats and mixed-format folders

- Edge cases: empty files, very large files, duplicate uploads

- Basic error handling and loading states in UI